1.Consider the user story: “As a customer I want to use ATM”. What would be my acceptance criteria (“so that......)”? List all possible acceptance criteria

Ans:
        Acceptance criteria
1:so that I could withdraw cash if my card is valid and has sufficient funds
2:so that I want to view the correct balance in my savings account
3:so that I should be able to select the language for navigation for withdrawing my cash
4:so that i could change my ATM pin without going to the bank
5:so that I don’t have to carry the liquid cash everytime I travel.

2. What are the advanced Scrum Master skills?

Ans:
- Facilitate meetings: Conduct daily meetings, Sprint planning, retrospective and the sprint demo
- Conflict resolution: ability by being open,honest and respectful
- Communication : for effective feedback and flow of information
- Impediment removal
- Shielding the team
- Coaching Agile practices
- Tight grip on Agile Estimation and planning
- Forecasting
- Act as a change agent – this is the ability to keep the retrospectives fresh sprint after sprint
- Scaling scrum success beyond your team – Learn how to encourage and integrate value-driven practices up and down the organization.
- Visibility – The skill to create a path between the team and other stakeholders
- Listening: to have constant feedback
- Advocacy

3. How do you think you can use Agile practices in large projects? (Given that the team can have no more than 9 people, do you think large projects with large teams can be involved in agile practices?)

Ans: The best way to use Agile practices in large projects is Scrum of scrums. In this we will divide the whole team into smaller teams( since 9 people is the limit). In each scrum team we would have the Scrum master, PO and a technical lead to coordinate so that there is an excellent flow of communication and better integration and reduces redundancy.

The next key thing is the alignment of iterations. Each team would be having seperate velocity, production capacity and skill set. The teams align themselves according to the project milestones so that all the iterations can be finished together and all the teams could integrate themselves for the deployment of new version on an agreed up on date.

Then the daily meetings can be conducted by representative from each team discussing on the dependencies and risks. A daily Scrum of scrums is also conducted between the technical leads on the follow up of the project.

If the project team is still bigger than the specified number, then we can apply Scrum of scrum of Scrums, which will become more complex but with experienced heads this task won’t be a hardship.

If scrum of scrums is not applied then it would be very diificult to run the project. The daily meetings and other processes would result in failure and leads to mismanagement.

Large projects with large teams can be involved in agile practices, but it depends on how efficiently the team applies scrum of scrums and how effectively the communication takes place.

Communication is emphasized because Agile methodology highly relies on feedback.

4. What are the possible options for tracking project performance in Agile?

Ans:
Agile metrics is one of the best method of tracking a project.

1. Burndown chart: This would track the progress of the project. This helps us to understand the work remaining and the days/ hours left to finish off the project in time.
2. Defect Analysis: This is done so that, it is able to monitor the number of defects resolved and the number of defects remaining.
3. The CPI and SPI values helps us understand whether the project will remain within the budget and whether it will be finished early/late/on-time.
4. The business value gives us the outcomes rather than outputs. It helps us in differentiating chores from fetaures. Chores does not have any business value, as it is not providing any outcome to the client.
5. Velocity lag: is used to determine the project is running according to the ideal base velocity.
6. Work Remaining on a Task: To determine the work remaining on each active taskFlow analysis: is a technique implemented to identified items that is in a bottleneck or acting as an impediment and to find whether they are in a transition state.
6.Release chart: shows what are teh tasks reamining during the project.
7.Hit rate: is to determine whether the work in a particular timebox has been completed or not.

5. In Agile, the team always picks up business value user stories in every sprint. Do we still need to know earned value?

Ans:

Yes, we need to know the earned value as it helps us understand whether the plan is going as expected to acheive the short term and long term goals. A project overview can be seen when we get the earned value as it shows the efforts completed for the amount spent.